HealthSense Beta + Stripe Implementation Plan

Date: 2026-02-19

Objective

Launch beta safely while implementing production-ready Stripe subscription infrastructure. Keep beta access operational with billing enforcement disabled until go-live.

Summary Approach

1. Ship additive billing schema first (no impact on current coaching flow).

2. Implement Stripe checkout + webhooks + status sync in test mode.

3. Use entitlements for runtime access decisions during beta and paid phases.

4. Keep BILLING_ENFORCED=0 during beta; switch on later.

Changes to Existing Schema / Files

Existing table: users (app/models.py class User).

Add columns (nullable + indexed where useful):

- stripe_customer_id (text, unique, nullable)

- billing_provider (text, default 'stripe')

- billing_status (text, nullable cache of effective status)

- billing_enforced_override (boolean, nullable; optional admin override)

Note: source of truth remains billing_subscriptions + user_entitlements; user cache fields are for fast reads in API/admin lists.

New Tables (Full Proposed Model)

1) billing_plans

- id, code(unique), name, description, is_active, created_at, updated_at

2) billing_plan_prices (multi-currency)

- id, plan_id(FK), currency, amount_minor, currency_exponent, interval(month/year/one_time), interval_count, stripe_product_id, stripe_price_id(unique), is_active, is_default, created_at, updated_at

3) billing_customers

- id, user_id(FK unique), stripe_customer_id(unique), created_at, updated_at

Note: no duplicated email field (email stays on users table).

4) billing_subscriptions

- id, user_id(FK), customer_id(FK), plan_id(FK), price_id(FK), provider, provider_subscription_id(unique nullable for beta/manual),

status(beta/trialing/active/past_due/canceled/incomplete/incomplete_expired/unpaid/paused), provider_status, starts_at,

current_period_start, current_period_end, cancel_at_period_end, cancel_at, canceled_at, ended_at,

cancel_reason_code, cancel_reason_text, metadata(jsonb), created_at, updated_at

Note: no separate trial_start/trial_end required; trial lifecycle represented by status + current_period fields.

5) billing_subscription_items

- id, subscription_id(FK), provider_item_id(unique), price_id(FK), provider_price_id, quantity, currency, unit_amount_minor,

interval, interval_count, status(active/deleted), current_period_start, current_period_end, metadata, created_at, updated_at

6) billing_invoices

- id, subscription_id(FK), user_id(FK), provider_invoice_id(unique), invoice_number, currency, subtotal_minor, tax_minor,

total_minor, amount_paid_minor, amount_due_minor, status(draft/open/paid/uncollectible/void), period_start, period_end,

due_at, paid_at, failed_at, failure_reason, hosted_invoice_url, invoice_pdf_url, created_at, updated_at

7) billing_transactions

- id, invoice_id(FK), subscription_id(FK), user_id(FK), type(payment/refund/chargeback/adjustment),

status(pending/succeeded/failed), currency, amount_minor, provider_payment_intent_id, provider_charge_id,

provider_balance_txn_id, provider_refund_id, occurred_at, failure_reason, created_at, updated_at

8) billing_webhook_events (idempotency + audit)

- id, provider, provider_event_id(unique), event_type, livemode, payload(jsonb), status(pending/processed/ignored/error),

processed_at, error_message, retry_count, created_at, updated_at

9) user_entitlements (runtime access control)

- id, user_id(FK), subscription_id(FK nullable), entitlement_key (e.g., access:all, feature:coaching),

source(subscription/beta/admin/promo), starts_at, ends_at, is_active, metadata(jsonb), created_at, updated_at

Why Entitlements Are Required

- Keep runtime authorization separate from commercial billing state.

- Support beta grants without fake paid subscriptions.

- Support future promotions/admin grants and grace periods cleanly.

Stripe Flow Design

Checkout:

- API endpoint creates Stripe Checkout session using selected billing_plan_price.

- Persist row in billing_checkout_sessions (optional but recommended) and return checkout URL.

Webhooks (must be idempotent via billing_webhook_events.provider_event_id):

- checkout.session.completed

- customer.subscription.created / updated / deleted

- invoice.paid / invoice.payment_failed / invoice.finalized

- charge.refunded (optional but recommended)

On each event:

- Upsert customer/subscription/subscription_items/invoice/transactions as applicable.

- Recompute user_entitlements from subscription state.

- Update users.billing_status cache field.

Beta Operational Mode

- Global flag: BILLING_ENFORCED=0

- Beta users receive entitlement_key='access:all' source='beta'.

- Stripe can still run in test/live mode for validation while beta access remains unaffected.

Enforcement Rules (when enabled later)

Access granted if:

- an active entitlement exists (is_active=true and now between starts_at and ends_at/null), or

- admin override is enabled for the user.

Access denied if no entitlement; return upgrade CTA flow.

Indexes / Constraints (Critical)

- unique: billing_customers.user_id, billing_customers.stripe_customer_id

- unique: billing_subscriptions.provider_subscription_id

- unique: billing_plan_prices.stripe_price_id

- unique: billing_subscription_items.provider_item_id

- unique: billing_invoices.provider_invoice_id

- unique: billing_webhook_events.provider_event_id

- index: billing_subscriptions(user_id,status), billing_subscriptions(current_period_end)

- index: user_entitlements(user_id,is_active,ends_at)

Implementation Phases

Phase 1 (DB + models):

- Add all billing tables + user additions + migrations.

- Seed default plan and prices (GBP first, optional USD).

Phase 2 (Stripe integration, no enforcement):

- Implement checkout endpoint and webhook endpoint.

- Implement reconcile job that can rebuild subscription and entitlement state from Stripe API.

Phase 3 (Admin + observability):

- Add admin panel for subscription/entitlement status and failure reasons.

- Add monitoring cards: active paid users, trialing, past_due, churn, MRR/ARR snapshots.

Phase 4 (turn on paid mode):

- Enable BILLING_ENFORCED for selected cohorts first.

- Keep beta users on beta entitlement or migrate them to a promo plan.

Risk Controls

- Webhook idempotency is mandatory.

- Do not gate access directly on Stripe API calls at request time.

- Keep entitlement checks local DB-only for reliability.

- Add replay tooling for failed webhook events.

Environment Variables (initial)

- STRIPE_SECRET_KEY

- STRIPE_WEBHOOK_SECRET

- STRIPE_PRICE_ID_DEFAULT_GBP_MONTHLY (and optional per-plan IDs)

- BILLING_ENFORCED (0 during beta)

- BILLING_PROVIDER=stripe

Acceptance Criteria Before Enforcing Billing

- New paid user flow completes end-to-end (checkout to entitlement active).

- Payment failure transitions to past_due and entitlement behavior is as designed.

- Cancellation captures reason and updates entitlement at period end/cancel time.

- Invoice and transaction history visible in admin.

- Webhook replay succeeds without duplicates.

Recommendation

Proceed now with schema + Stripe process while beta remains operational. This minimizes later disruption and avoids risky schema changes after paid launch.